Basic Maze Game No. 2 GDD

Description of the game and all that stuff.

This basic game will be a top down camera view 3D game made using Unity's in engine 3D tools. The purpose of the game is for the 3D ball to reach the middle of the maze and then the win screen will activate.

You control the ball with the directional pad or with wasd.

The game will be built for both PC and Unity's Browser.

Once the core game is functional, I will add in a pause menu and some SFXs and maybe some background music.

A list of the big steps that will need to be done in order to make the basic game.

- Setup the Scenes, Level 1, Main Menu, Win Screen, Empty Lose Screen, Empty Options Menu. = tick
- Build the floor. = tick
- Setup the camera.= tick
- Build the four wall pieces. = tick
- Build the maze. = tick
- Adjust/change the lighting so that everything is lit equally like the studio lighting in Star Trek: The Next Generation. =
- Make the end goal. = tick
- Make the player. = tick
- Write the player controller. = tick
- Write the win script/condition. = tick
- Connect the menus that are needed to win. = tick
- Make sure the wall and floor colours are correct. =
- Polish. =
- Build and test. =
- Fix any errors. =
- Add in a better UI. =
- Add in a pause menu? [Use On Enable/On Disable player movement script/arrow keys.] =
- SFXs. =
- Maybe some background music. =
- A Skybox? =
- Make the player ball roll. =
- Build and test. =
- Fix any errors. =
- Do I change the camera to an over the shoulder, rather than a top down view.
- Done. =

Stuff at the end.